GRIDCo Load Forecasting Project — Final Summary

- Overall Progress :Final model selected, Web Application with schedule integration, SCADA Data Pipeline complete.

- Achievements: Hybrid model achieves 2.8 % mean absolute error ( stable than the Gridco’s original engine). Addition of schedule upload and views to replace manual process

- Challenges : Model could perform better (up to GridCo’s approach of ~1.6% error) with human in the loop for constant update and forecast refinement. Lack of direct connection to scada data limiting performance.

- Next Steps Meet GridCo to discuss final integration phase (direct connection to their scada data). Finalize user interface and enter testing. Continous deployment and integration

- Percentage Completion ~75%